## Slide 1: Road Department
Mission
The Crook County Road Department will strive to keep the county-maintained roads safe and passable at all times of the year and in all weather conditions.
Major goals
Develop Strategic plan inclusive of
  Operating plan
  Staffing plan
  Succession plan
Capital improvement Plan (CIP)
  Specific sections, miles, etc. for each project
  Coordination with GIS to generate map(s)
  Overlay, Chipseal, Completed construction
Identify and/or update annual costs to maintain County road system at or above Pavement condition Index (PCI)
Update Transportation System Plan 2024 (Community Development lead)
Transportation System Development Charge (SDC) study 2024 (Finance lead)
Notes: Replace “Airport” with your department in Header area
Enter the department’s mission statement
Enter the department’s major goals/work plan elements
Add the department logo to bottom left corner, same size as County logo

## Slide 2: Road Department Financial Summary amounts in thousands
 | Budget | Actual | Variance
Beginning balance | $ 14,865 | $ 15,427 | $ 562
Revenue | 585 | 1,059 | 474
Expenses | 1,376 | 824 | 552
Ending balance | $ 14,074 | $ 15,662 | $ 1,588
Comments
Fuel tax slightly ahead of budget
Personnel at 84% of budget
Chip seal and paving 58% of budget
Notes: Replace “Airport” with your department in header
Enter the department’s quarterly budget, actual and variance amounts
Add the department’s logo to the bottom left corner, same size as County logo

## Slide 3: Road Department Staffing Summary
Comments:
Temporary/ Seasonal Help (1)
Shop Supervisor
(Q2) Oct. hired 2 flaggers
Org Chart
Staffing Summary
County Court
Road Superintendent
County Administrator
Office Manager/ Assistant (2)
Shop Supervisor
Equipment Operator (10)
Flagger (2)
Seasonal Help (1)
Road Supervisor
Mechanic (2)
Authorized | Filled | Vacancies
20 | 18 | 2
Notes: Replace “Airport” with your department in the bottom header
Enter the department’s organization chart
Provide some bullets describing personnel during the quarter, e.g., number of new employees, separations, etc. any pending recruitments, significant new hires or seprarations
Enter the department’s authorized, filled and vacate positions – FTEs as of end of the quarter
Add the department logo to the left of the County logo – same size as County logo

## Slide 4: Road Department Activities Q2 FY 2024
Goal/work plan description | Activity during quarter | Comments
Develop Strategic Plan | In progress | Pending completion of TSP
Develop detailed Capital improvement Plan (CIP) | In progress | 
Identify/ or update annual costs to Maintain (PCI) | In progress | Completed in Q2
Update TSP 2024 | In progress | Completion by Community Development effective summer 2024
Transportation System Development Charges (SDC) study 2024 | In progress | Finance lead
Notes: Replace “Airport” with department in header
List the major goals/work plan elements for the department
Provide a brief description of activity on each goal/work plan item
List any challenges or changes or other comments for each goal/work plan item
Add additional lines as needed – go to next page if needed
If additional page added, delete “Questions”
Add department logo to left of the County logo – same size as County logo

## Slide 5: Road Department - continued Q2 FY 2024
Goal/work plan description | Activity during quarter | Comments
Possible Transportation Utility/ Registration fee | Pending | Finance lead
Rickman Pit Rock Crush Bear Creek Shop addition | Completed Completed | County court December December
Stockpiling ciders/ blading Pulling shoulders & potholes | Ongoing Ongoing | 
Notes: Replace “Airport” with department in header
Continue your list of the major goals/work plan elements
Provide a brief description of activity on each goal/work plan item
List any challenges or changes or other comments for each goal/work plan item
Add additional lines as needed – go to next page if needed
If additional page added, delete “Questions”
Add your department logo to left of the County logo – same size as County logo

## Slide 6
Performance Measure | Goal | Actual | Comments
Maintain all county-maintained roads at an average pavement index of 70 or above | 100% | 100% | 84 PCI- Capital Asset & Pavement Services
Timely snow control |  |  | Snow later in the Quarter

## Slide 7: Future Plans
Fleet management:
  Start conversations with departments for needs and goals for fleet management system.
SDC's
  looking for revenue sources to fund future infrastructure projects.
  Transportations grants.

## Slide 8
Implement findings/recommendations of HR Roadmap
Implement HRIS
  This initiative has the potential to have significant positive impact on the entire organization
  There will be considerable change management required
  Support will be needed from leadership throughout

## Slide 9
Questions